CPFR & Vendor Compliance — CPH Integration Summary

Prepared for CPH Engineering & Portfolio Leadership  |  March 2026  |  Nathan Miles (CPFR) & Nathan Nelson (VC)

Context

Chewy’s CPFR program provides the forecast, inventory, and replenishment data that ISMs and 3,200+ vendors depend on for daily supply chain operations. Vendor Compliance provides chargeback and violation data. Both workstreams need integration into Chewy Partner Hub (CPH) to replace fragmented, manual distribution with governed self-service access. A combined entitlement analysis spanning CPFR and VC has been completed and is on file with the OP1 submission. This initiative was submitted for OP1 2026 but was deprioritized due to late insertion into the planning cycle—not rejected on business case merit.

What Has Been Built

| Component | Status | Owner |
| --- | --- | --- |
| CPFR Data Platform | Snowflake semantic layer with vendor isolation, daily refresh, data lineage. Delivers 3/31/2026 at network grain (98.4% of vendors). | Stefan / SC-BIE |
| VC Data Pipeline | Jeremy Wartnick engaged on SPARK pipeline work. Bridge to CPH integration active. | Nelson + Jeremy |
| Requirements Artifacts | Consolidated BRD (CPFR + VC), user stories, wireframes, feasibility analysis across 4 CPH architectures—all complete and ready for handoff. | Miles + Nelson |
| Business Case | PRFAQ, entitlement analysis, and OP1 submission package on file. | Miles + Nelson |

What Is Missing

| Gap | Impact | Depends On |
| --- | --- | --- |
| CPH Engineering Contact | No confirmed counterpart for CPFR integration. All downstream scoping, LOE estimation, and build planning is blocked. | CPH portfolio / roadmap owner |
| LOE Estimates | Cannot translate the resource ask into a formal funding request without engineering-informed scope and effort. | CPH eng contact + scoping sessions |
| Design Resources | UX for scorecard MVP pending resource approval. Outsource fallback available. | Richard Neely decision |

The Ask

We are not asking for a build commitment today. We are asking for the engineering engagement needed to produce a credible LOE estimate, which is the prerequisite for any funding request—whether that is OP2 2026, OP1 2027, or another vehicle.

| What We Need | Why It Matters | Ready From Our Side |
| --- | --- | --- |
| A named CPH eng contact for a scoping session | Converts abstract planning into concrete technical conversation. Zero ramp-up: all requirements artifacts exist. | BRD, user stories, wireframes, feasibility analysis |
| LOE estimate within ~1 month of engagement | Enables a properly scoped funding request. Without LOE, the entitlement opportunity identified in the OP1 analysis remains unrealizable. | Requirements handoff ready; PM capacity committed |

Why Now

The CPFR data platform—the harder, more capital-intensive investment—delivers March 31. The foundation has been built. The marginal investment to surface this data through CPH is bounded and clear. Each month without portal integration means the platform investment sits idle while manual processes continue scaling toward 4,150+ vendors, with a documented data leakage vulnerability that materialized in January 2026. Amazon (Vendor Central) and Walmart (Luminate) already provide equivalent portal-based vendor data access to their vendor partners.

Questions or next steps: Nathan Miles (CPFR) nmiles1@chewy.com  |  Nathan Nelson (VC)  |  Phanindher (Program Management)