# CPFR / VC × CPH — Meeting Recap

March 20, 2026  |  Attendees: Nathan Miles, Phanindher, Justin Bowman, Harish Sulghar

## Background

The CPFR data platform (Snowflake semantic layer, vendor isolation, daily refresh) delivers March 31, covering 98% of vendors. The remaining gap is the vendor-facing portal: CPFR and VC module integration into Chewy Partner Hub (CPH). With Ratna Ramani redeployed and Jeremy Wartnick's remit narrowed to SPARK, this meeting was called to confirm CPH-side ownership and organizational mechanics and to identify a realistic path to engineering engagement.

## What We Confirmed

Ownership confirmed. Justin Bowman (PM) and Harish Sulghar (TPM) are the CPH-side owners for CPFR/VC integration going forward. Phanindher is taking over CPFR and VC PM oversight from Eric Beebe. Nathan Miles will need to step into the Instock TPM gap (with help from Erdem’s team)

No new CPH engineering capacity in 2026. The CPH team has 8 engineers fully committed to FTOS ($57M migration) and Vulcan ($30M integration). New work requires either a contractor or an OP1 allocation.

Gangi is the new CPH technical contact (replacing Santosh). Harish will facilitate engagement, and will likely need to follow the NBO launch, est. 1–2 weeks.

LOE estimation depends on MVP scope. Harish proposed dedicating a 3-story-point spike to estimate LOE once the BRD scope is certified. MVP definition is the immediate unlock for everything downstream.

Contractor path is viable. Harish suggested engaging a contractor with CPH/ERP Next experience for finite-period support. Nathan to connect with Gangi on the intake process. Scope-slimming (Tableau reporting, email distribution) may also allow BAU absorption.

## Next Steps

| Action | Owner | Target | Status |
| --- | --- | --- | --- |
| Certify VC MVP scope: meet with Nathan Nelson + Keinan Zanck to confirm VC BRD contents and define the MVP boundary. | Nathan + N. Nelson + Keinan | Week of 3/23 | Pending |
| Certify CPFR MVP scope: meet with Phanindher + Steven Palmer to confirm CPFR MVP boundary and stack-rank deliverables. | Nathan + Phanindher + Steven | Week of 3/23 | Pending |
| SPARK LOE session: coordinate with Jeremy, Nathan Nelson, and Phanindher to outline SPARK-dependent MVP story points and schedule an engineering scoping session. | Nathan + Jeremy + N. Nelson + Phanindher | After MVP sessions | Pending |
| CPFR/VC engineering LOE: schedule with Harish + Gangi to review story points and obtain a CPH-side LOE estimate (3-point spike). | Nathan + Harish + Gangi | After NBO launch + SPARK LOE | Pending |
| Contractor inquiry: connect with Gangi to understand the process for engaging a CPH-experienced contractor. | Nathan + Gangi | Within 2 weeks | Pending |
| OP1 2027 package: assemble scoped, LOE-backed submission. July is the OP1 intake window. | Nathan + Phanindher | Ready by July 2026 | In progress |