# Vendor Compliance & Chargeback – Business Requirements

Document Type: Business Requirements Document
Last Updated: 2026-01-26
Status: Draft for Review

## Document Purpose

This document captures business requirements, success criteria, constraints, dependencies, and risks for the Vendor Compliance (VC) and Chargeback CPH Portal initiative. Requirements are defined independently of specific technical approaches.

Note: This document focuses on what must be achieved (requirements). Problem statements and user needs are documented in the source VC document (“CPH and Vendor Compliance .pdf”).

### Table of Contents

Document Purpose

Business Requirements

Success Criteria

Version Release Plan:

Constraints & Assumptions

Dependencies & Risks

Document Maintenance

## UX Design

FR-1: Access Control & Management Requirements

REQ-1.0: Provide ISM or Category Manager interface within CPH to assign or remove report access by vendor (File Access Control framework - critical first step).

REQ-1.1: Provide ISM or Category Manager interface within CPH to assign or remove stakeholder contact information (e.g., emails) to allow for email distribution of files.

REQ-1.2: Allow for unique email distribution based on vendor report. We need a dynamic interface that allows certain reports to go to only certain stakeholders (e.g., warehouse contacts only need operational defects and not forecast reports)

REQ-1.3: Enable vendor self-service for contact and distribution preferences

Report Distribution. Not every vendor should receive the same reports. Each vendor operates under a unique strategy defined by the Category Manager, who must be able to control which reports are distributed and to whom. The business needs an interface within CPH that allows users to assign or remove report access by vendor, ensuring that only relevant partners receive applicable data.

1. User Story: As a Category Manager, I need the ability to control which vendors have access to specific reports. I need the flexibility to add or remove vendors from report distributions so that each partner only receives information aligned to their business strategy.

Contact Information: Vendor contact data is currently managed across three separate tables by four teams — Chargebacks, Vendor Compliance, CPFR, and Cognizant. This fragmented structure results in misrouted requests, inconsistent updates, and unnecessary rework. Approximately 90 tickets are created each month solely to correct or update contact lists. While Chewy already uses SSUA for vendor self-service, this creates a disjointed vendor experience. Many vendors are confused when they update contact information in SSUA but must still submit a separate ticket or follow a different workflow to update email distributions. Consolidating contact management within CPH will allow vendors to self-manage contact details and communication preferences in one place.

1. User Story: As a vendor, I need to manage my contact and distribution preferences. I currently manage this through a workbook and send updates to Chewy once a month with the requested changes. I also need the ability to grant access to stakeholders outside of CPH based on admin credentials so updates can be managed securely.

2. User Story: As a Manager, I often deal with frustrated vendors who want to be added to the correct reports. We must check multiple tables and confirm which reports they are referring to. There is also a risk of overwriting others updates since too many people and teams make changes across systems.

Wireframe:

## Business Requirements

### Functional Requirements

FR-1: Data Access & Reporting Requirements

REQ-1.1: Provide single, consistent location within CPH where vendors can access designated chargeback and compliance reports without sorting through multiple email messages, risking errors and omissions

REQ-1.2: Provide centralized repository for historical chargeback and compliance data accessible through CPH with self-service retrieval

REQ-1.3: Enable Category Managers and In-Stock teams to access all vendor compliance and chargeback reports within CPH for quick reference and decision-making

REQ-1.4: Provide table outputs from CPH platform for internal analysis (chargeback disputes, vendor feedback, ticket dispositions, usage, program performance data)

REQ-1.5: Provide Tableau views or data outputs showing data sharing levels across vendor base (without requiring CPH login)

FR-2: Dispute Resolution Requirements

REQ-2.1: Integrate dispute functionality within CPH (eliminate redirect to Oracle CRM)

REQ-2.2: Display all chargebacks, charge types, and disputes in single interface

REQ-2.3: Enable vendors to file disputes directly within platform without duplicate documentation uploads

REQ-2.4: Store all supporting documents and case details in one platform

REQ-2.5: Reduce dispute resolution time from current baseline (12 clicks, 20 minutes) to <5 clicks and <5 minutes

FR-4: Communication & Scalability Requirements

REQ-4.1: Reduce email volume from current baseline of 65 emails per month per vendor (45 from Chargebacks, 20 from CPFR/VC)

REQ-4.2: Maintain email report functionality for vendors who prefer email delivery, with vendor control over which reports are emailed to specific team members

REQ-4.3: Consolidate email system to read directly from CPH contact management and report distribution settings (replace Python and SPARK-based processes)

REQ-4.4: Provide proof of delivery for emailed reports

REQ-4.5: Support expansion from current 123 vendors to thousands without proportional increase in manual workload

REQ-4.6: Enable program expansion to capture estimated $21M entitlement opportunity

FR-5: Vendor Experience Cohesion Requirements

REQ-5.1: Ensure unified vendor experience across VC, Chargeback, and future CPFR modules within CPH

REQ-5.2: Maintain consistent navigation, data access patterns, and user interface across all CPH modules –

REQ-5.3: Avoid vendor experience fragmentation (critical requirement established by Sr. Director of Retail I.T. Product Management)

### Non-Functional Requirements

NFR-1: Performance Requirements

REQ-N1.1: System must support current 123 vendors with capacity for expansion to thousands

REQ-N1.2: Dispute resolution process must complete in <5 clicks and <5 minutes

REQ-N1.3: Historical data retrieval must be self-service without significant delay

NFR-2: Security & Data Isolation Requirements

REQ-N2.1: Enforce strict vendor data isolation ensuring vendors access only their own data

REQ-N2.2: Implement Row-Level Security (RLS) with vendor_id matching for data isolation

REQ-N2.3: RLS key mapping must support CPH vendor isolation framework and align with SC-BIE semantic data layer for future CPFR integration (reference requirement - detailed schemas in technical specifications)

NFR-3: Integration Requirements

REQ-N3.1: Integrate seamlessly with existing Chewy Partner Hub (CPH) infrastructure

REQ-N3.2: Maintain compatibility with existing internal tools (Tableau, reporting systems)

REQ-N3.3: Support future integration with CPFR workstream (Phase 3)

NFR-4: Usability Requirements

REQ-N4.1: Portal interface must be intuitive for vendors with varying technical capabilities

REQ-N4.2: Administrative tasks (contact management, email preferences) must be self-service

REQ-N4.3: Support multiple access modalities (web portal, email) based on vendor preferences

## Success Criteria

SC-1: Communication Efficiency

Baseline: 65 emails per month per vendor (45 from Chargebacks, 20 from CPFR/VC)

Target: Significant reduction in email volume through portal adoption

Measurement: Email volume tracking and portal usage analytics

SC-2: Dispute Resolution Efficiency

Baseline: 12 clicks and 20 minutes to reach dispute resolution

Target: <5 clicks and <5 minutes (aligned with competitor platforms)

Additional Target: 30% improvement in dispute resolution efficiency

Measurement: User interaction tracking and time-to-resolution metrics

SC-3: Support Ticket Reduction

Baseline: 90 tickets per month for contact list corrections/updates

Target: Significant reduction through unified contact management

Measurement: Support ticket volume tracking

SC-4: Program Scalability

Baseline: 123 vendors in Chargeback Program

Target: Support expansion to capture $21M entitlement opportunity

Measurement: Vendor onboarding capacity and system performance metrics

SC-5: Vendor Adoption

Target: High adoption rate of CPH portal for chargeback and compliance data access

Measurement: Portal login rates, feature usage analytics, vendor feedback

ROI Value Drivers: $10.8M annual chargeback-related data, $21M entitlement opportunity, 1,500 Oracle CRM tickets/year reduction, 30% dispute resolution efficiency improvement

## Phased Release Plan:

Phase 1 (Chargebacks): File Access Control framework, chargeback data access, dispute process integration for 123 vendors. Metrics: POA Fill-Rate, ASN Fill-Rate, ASN On-Time, No Call No Show, Reschedules, Value Added Services, Pallet Damages, Refusals, PO On-Time (Weekly/Monthly)

Phase 2 (Violations): Violation data access for all vendors. Metrics: Pkg/Pallet not securely wrapped, Pallet Improperly Built, Load Not Secured, Pallet Damages, Pallet Over Height, Mixed SKU Carton Not Labeled, Pallet Not Labeled Correctly, Carton Not Labeled Correctly, UPC Not Found On Item, UPC Does Not Scan, Refusal, EDI Expiration (Weekly/Monthly)

Phase 3 (CPFR): Subsequent workstream - see CPFR BRD. Dependencies: SC-BIE team completion of CPFR data platform, handoff of developers/UX designers, RLS key mapping alignment

## Constraints & Assumptions

### Enterprise Technology Constraints

C-1: CPH Integration Requirement

Constraint: Portal must integrate into existing Chewy Partner Hub infrastructure

Implication: Portal development must align with CPH architecture and Replen Tech resources

Rationale: Leverages existing portal infrastructure and avoids duplication

C-2: Vendor Experience Cohesion

Constraint: Avoidance of vendor experience fragmentation is critical requirement (established by Sr. Director of Retail I.T. Product Management)

Implication: All CPH modules must maintain unified vendor experience

Rationale: Ensures cohesive vendor experience across VC, Chargeback, and CPFR capabilities

Organizational Constraints

C-3: Resource Availability

Constraint: Design and development resources subject to approval and availability

Implication: Timeline may require flexibility based on resource confirmation

Rationale: Design team tentative buy-in for post-February start; formal approval from Richard pending

C-4: Handoff Coordination

Constraint: CPFR workstream depends on SC-BIE team completion of CPFR data platform

Implication: VC workstream can stage before CPFR, but handoff must be managed to avoid resource loss

Rationale: Timing coordination required between VC, CPFR, and SC-BIE workstreams

### Business Assumptions

A-1: Email Preference Retention

Assumption: Some vendors will continue to prefer email reports despite portal availability

Rationale: Vendor outreach has reflected strong preference for both email and portal-based contact systems.

Validation: Email capability maintained while reducing overall email volume. Reduction in proportion of violations resolved via email alone.

A-2: Dispute Resolution Efficiency

Assumption: 30% improvement in dispute resolution efficiency achievable through platform consolidation

Rationale: Compliance Manager estimate based on consolidated documentation and workflow. Persistent data availability in the portal reduces the impact to both vendors and Chewy of lost, skipped or misrouted emails

Validation: Target validated against competitor platform benchmarks (<5 clicks, <5 minutes)

A-3: Program Expansion Opportunity

Assumption: $21M entitlement opportunity achievable through scalable framework

Rationale: Current 123 vendors represent subset of potential program participants

Validation: Business case supports expansion with scalable architecture

## Dependencies & Risks

### Dependencies

D-1: CPH Development Team

Dependency: CPH development team resources for portal framework implementation

Mitigation: Joint roadmap and defined requirements

Status: Active collaboration in progress

D-2: Design Resources

Dependency: UX/UI design resources (tentative buy-in for post-February start; formal approval from Richard pending)

Mitigation: Plan for outsourcing if dedicated design stakeholder cannot be confirmed

Status: Approval pending

D-3: Handoff to CPFR Workstream

Dependency: Developer and UX designer continuity from VC workstream to CPFR workstream

Mitigation: Ensure phased handoff protocols established to avoid “lost” resources

Status: Planning in progress

D-4: RLS Key Mapping Alignment

Dependency: SC-BIE team must have configuration properties in “line-of-sight” for RLS key mapping alignment

Mitigation: Early coordination between SC-BIE, CPH, and CPFR teams

Status: Coordination required

### Risks

R-1: Vendor Experience Fragmentation

Risk: Multiple CPH modules (VC, Chargeback, CPFR) could create fragmented vendor experience if not properly coordinated

Impact: Critical - Sr. Director of Retail I.T. Product Management has established this as critical hurdle

Mitigation: Maintain consistent design patterns, ensure developer/UX continuity, establish clear phased handoff protocols, regular coordination between VC and CPFR teams

Probability: Medium | Impact: Critical

R-2: Vendor Adoption Challenges

Risk: Vendors may resist adopting new portal, preferring familiar email-based processes

Impact: High - Could limit ROI realization and program expansion

Mitigation: Maintain email report capability, provide vendor education and support, ensure clear value proposition, gradual migration approach. Monitor vendor utilization and reach out to vendors ignoring portal interaction.

Probability: Medium | Impact: High

R-3: Resource Availability

Risk: Design and development resources may not be available as planned

Impact: Medium - Could delay implementation timeline

Mitigation: Plan for outsourcing, early resource planning, flexible timeline with buffer

Probability: Medium | Impact: Medium

R-4: Integration Complexity

Risk: Integrating dispute process, email systems, CPFR Data, and contact management could be more complex than anticipated

Impact: Medium - Could delay delivery or require scope adjustments

Mitigation: Sequentially phased approach, early technical review, regular technical checkpoints

Probability: Medium | Impact: Medium

R-5: RLS Key Mapping Alignment

Risk: SC-BIE semantic data layer and CPH vendor isolation may not align, creating integration challenges for CPFR workstream

Impact: Medium - Affects future CPFR integration, not immediate VC delivery

Mitigation: Ensure SC-BIE team has configuration properties in “line-of-sight” early, document RLS requirements, early coordination

Probability: Low | Impact: Medium

R-6: Scalability Limitations

Risk: System may not scale effectively from 123 vendors to thousands

Impact: High - Limits ability to capture $21M entitlement opportunity

Mitigation: Architecture designed for scalability from outset, performance testing, scalability validation before expansion

Probability: Low | Impact: High

## Document Maintenance

This document should be updated as: - Requirements are refined through stakeholder feedback - New constraints or dependencies are identified - Version release plans evolve

Maintenance Principles: - Preserve requirements even as solutions evolve - Clearly distinguish between requirements and context/commentary - Update “Last Updated” date with each significant change

-----

End of Document