Meeting summary

## Quick recap

The meeting focused on reviewing a document about CPH (Customer Performance Hub) development, with Nathan presenting updates to Phanindher and Steven. The team discussed concerns about MVP scope, particularly regarding tier selection functionality and whether it should be included in the initial release. Phanindher questioned the rationale for separating tier selection from MVP and suggested including it to avoid creating duplicate workstreams. The group also reviewed data security issues, including a specific incident where incorrect vendor contacts resulted in security breaches. Steven highlighted the need to clarify duplicate language in the document and suggested using bullet points instead of detailed flow descriptions for better readability. The team agreed to remove the scorecard view from MVP scope to reduce complexity and development effort, with Phanindher requesting that Nathan clean up the document before sharing it with Nathan Nelson.

## Next steps

- Nathan: Update the document to include tier selection as part of the MVP and remove confusion around scorecard view in MVP versus full scope.

- Nathan: Pull forward the entitlement statement about security/data access issues into the main document for clarity.

- Nathan: Insert the entitlement math (OpEx savings breakdown) into the document, preferably in the appendix, for reference.

- Nathan: Clean up duplicate or unclear language in the document, especially around UI requirements and data points, and reformat complex sections (e.g., Figure 1 description) for readability.

- Nathan: Share the updated/cleaned-up document with Nathan Nelson (and coordinate with him for integration and comprehensive review next week).

- Nathan: Discuss with Nathan Nelson any outstanding requirements or configuration items, especially those not yet finalized with Jeremy.

- Phanindher: After Nathan sends the updated document to Nathan Nelson, send it to Tom as well.

- Nathan: Ask Nathan Nelson to set up a comprehensive review meeting for next week (or do so if he hasn't).

- Nathan: Include logic/justification in the document for why certain features are included/excluded in the MVP.

- Nathan: Review and adjust Figure 1 and related sections to ensure there is no confusion about scorecard view in MVP.

## Summary

### Document Review and Access Update

Nathan shared a link in the chat providing full edit access to a document that he had reviewed with a fine-tooth comb to address previous comments. He noted that the comments were clear and suggested the team could continue unless anyone had concerns. No specific decisions or action items were mentioned in the brief exchange.

### MVP Document Review Discussion

The team reviewed a document prepared by Nathan, with Phanindher noting it was an improved version from previous iterations but still contained confusing portions. They discussed the scope of the MVP, particularly regarding tier selection and vendor chargebacks, with Phanindher questioning why certain features weren't included in the MVP. Nathan explained that capacity recapture was based on removing manual tasks, specifically mentioning automated emails going out on Mondays and the potential need for ISM involvement when changes occur during the week.

### Vendor Data Self-Service MVP

Nathan and Phanindher discussed the development of an MVP focused on self-service data retrieval and email distribution control for vendors. Nathan explained that the MVP would allow vendors to pull their own data and control email distribution, which includes risk reduction features. Steven shared an example of a security issue where incorrect contacts received wrong data, emphasizing the importance of explicit vendor control over access. Better wireframes from Aaron Newman are needed to further clarify the MVP features.

### Vendor Process Clarification Discussion

The team discussed the importance of clarifying why vendors are being forced to manage certain processes themselves, particularly due to data security concerns and ticket reduction benefits. Nathan agreed to pull forward relevant information from the existing entitlement document to better explain these points. Phanindher inquired about the math for the entitlement and suggested including it in an appendix for better clarity, while also questioning the level of detail needed for engineering reviewers.

### Tableau Content Publishing Discussion

Nathan and Phanindher discussed a simple page with an iframe that Stefan's team will handle for publishing Tableau content. They clarified details about an entitlement worth 1.4 million, which includes OpEx numbers from specific individuals but excludes pro rata calculations. Phanindher recommended including tiered selection in the MVP section, suggesting it would be straightforward to implement and wouldn't require a separate workstream.

### CPH Implementation Planning Discussion

The team discussed the implementation of CPH (Customer Portal) functionality, focusing on vendor and ISM tier selection capabilities. Nathan explained that while vendors cannot select their own tiers, the current Snowflake UI could serve as an engineering prototype for future ISM-facing features. Phanindher suggested separating viewing functionality from interactive data engagement to simplify implementation. The team agreed to remove the scorecard view from MVP scope to reduce complexity, with Steven noting that data accessibility and updates should be the priority. Nathan will clean up the documentation, including removing conflicting language about UI requirements, and will share the updated version with both Nathan Nelson and Tom for review.