# CPFR Platform & Portal: Requirements & Solutioning

Document Type: Business Requirements & Explored Solutions
Last Updated: 2025-11-21
Status: Draft for Iteration

### Document Purpose

This document captures business requirements, success criteria, explored solutions, constraints, and risks for the CPFR Platform & Portal initiative. While explored solutions are referenced to demonstrate feasibility, requirements are defined independently of specific technical approaches.

Note: This document focuses on what must be achieved (requirements) and how it might be achieved (explored solutions). Problem statements and user needs are documented separately in the Problem Definition & User Stories document.

### Table of Contents

Business Requirements

Explored Solutions (Feasibility Reference)

Constraints & Assumptions

Dependencies & Risks

Document Maintenance

## Business Requirements

### Functional Requirements

FR-1: Scale Requirements

REQ-1.1: Support 3,000-5,000 concurrent vendor users and 200+ concurrent internal users (ISMs, analysts)

REQ-1.2: Handle 6,600+ daily read operations without performance degradation

REQ-1.3: Scale vendor capacity without proportional infrastructure or support overhead increase

FR-2: Data Consistency & Governance Requirements

REQ-2.1: Provide daily, immutable data snapshots that eliminate time-of-day drift

REQ-2.2: Ensure all stakeholders (internal and external) reference the same data version across all access methods (portal, email, direct queries)

REQ-2.3: Provide definitive data lineage and audit trails for all data access

FR-3: Data Isolation & Security Requirements

REQ-3.1: Enforce strict data isolation ensuring vendors access only their authorized SKUs, with complete access logging for security and compliance

REQ-3.2: Support multi-vendor entities with separate vendor numbers and SKU groups

REQ-3.3: Provide granular access controls for internal users (default scope with override capabilities)

FR-4: Analytical Depth Requirements

REQ-4.1: Support multiple analytical depth levels (tier structure) as templates with customization capability, accommodating different vendor needs from high-level forecasts to granular SKU/fulfillment-center/region breakdowns

REQ-4.2: Enable metric-level customization for high-touch vendor relationship

FR-5: Self-Service & Access Requirements

REQ-5.1: Enable vendors to access CPFR data on-demand, 24/7, without ISM intervention, via multiple modalities (portal, email, direct queries) based on vendor preferences

REQ-5.2: Enable vendors to manage contact information and notification preferences

REQ-5.3: Enable ISMs to customize vendor data views and metric selections

FR-6: Historical Data & Analysis Requirements

REQ-6.1: Maintain 2 years of historical CPFR data with daily granularity

REQ-6.2: Enable time-series analysis, trend identification, and historical comparison for forecast accuracy validation

FR-7: Integration Requirements

REQ-7.1: Integrate seamlessly with existing Chewy Partner Hub (CPH) infrastructure

REQ-7.2: Provide data access compatible with existing internal tools (Tableau, Plotly, etc.) and API exposure for vendors who are not VDS tenants

REQ-7.3: Maintain compatibility with existing VDS infrastructure (complementary, not replacement)

REQ-7.4: Support future integration with Vendor Compliance (VC) data

FR-8: Data Refresh Requirements

REQ-8.1: Refresh CPFR data daily during designated maintenance window (2-3 AM), completing refresh cycle within window to ensure availability by business hours

REQ-8.2: Provide sequential refresh of dependent data structures (base tables → materialized views)

### Non-Functional Requirements

NFR-1: Performance Requirements

REQ-N1.1: Query response time <2 seconds for tier-specific vendor queries, <10 seconds for complex cross-vendor analytics

REQ-N1.2: Support 200+ concurrent user sessions without performance degradation

REQ-N1.3: System availability >99.5% during business hours

NFR-2: Data Governance Requirements

REQ-N2.1: Provide standardized data definitions, lineage documentation, and audit capabilities for data access and modifications

REQ-N2.2: Support change management process for data structure modifications

REQ-N2.3: Enable centralized governance while maintaining team autonomy

NFR-3: Usability Requirements

REQ-N3.1: Portal interface must be intuitive for vendors with varying technical capabilities

REQ-N3.2: Data access must support multiple interface modalities (web portal, email) and provision future expansion for API, direct queries

REQ-N3.3: Administrative tasks (contact management, preferences) must be self-service

NFR-4: Extensibility Requirements

REQ-N4.1: Architecture must support future AI/ML-driven analytics initiatives and enable machine learning model training with normalized data cadence

REQ-N4.2: Platform must support extension to other data types (e.g., VC data) and enable future enhancements without fundamental redesign

## Explored Solutions (Feasibility Reference)

Note: This section documents explored solutions to demonstrate feasibility and inform requirements. These are not final solution decisions but represent technical approaches that have been evaluated to validate that requirements can be met.

### Platform Architecture (Explored)

Hybrid Approach:

Semantic Layer + CPH Portal: CPFR data with snapshot consistency requirements

Linked API Services (API is currently available in VDS): Parallel CPFR API and VDS pulling from same semantic platform

Rationale: Optimizes each data channel for its specific access patterns while maintaining architectural coherence

Core Structure:

Daily ETL → Snowflake Raw Tables → Base Semantic Table (RLS) → Materialized Views → User Access

Key Components:

Base Semantic Table: Single logical table with physical partitioning, clustered by snapshot_date, vendor_id, tier_level

Row-Level Security (RLS): Database-level security enforcing vendor isolation and ISM access controls

Materialized Views: Performance optimization for common query patterns (Tier 1-4 structures)

Estimated Scale: <1GB per daily snapshot, ~730GB for 2-year retention

Why This Approach:

Addresses snapshot consistency requirement (daily immutable data)

Scales to 3K+ vendors through RLS and materialized view architecture

Provides definitive audit capabilities through database-level security

Leverages existing Snowflake infrastructure and team expertise

### Portal Architecture (Explored)

CPH Integration:

Vendor-facing interface within existing Chewy Partner Hub infrastructure

Self-service capabilities for data access, contact management, notification preferences

Secure 24/7 access with strict data isolation

Email backup capability for vendors unable to access portal

Access Patterns:

Portal access segregated from internal Chewy Team Member access

Both portal and internal tools synchronize to same governed base tables

Clear separation of access scopes while maintaining data consistency

Why This Approach:

Leverages existing CPH infrastructure and Replen Tech resources

Provides unified vendor experience across CPFR and VC capabilities

Enables co-branded rollout with VC team

Reduces infrastructure duplication

### Enterprise Technology Alignment (Explored)

Snowflake & SQL-Based Approach:

Enterprise-standard data warehouse platform with existing infrastructure and licensing

Team expertise aligned with Snowflake capabilities

Native support for RLS, materialized views, and time-based partitioning

SQL-based approach aligns with existing team skills (ISM and BIE team core competency)

Compatible with Snowflake’s native capabilities and enables direct query access for advanced users

Why These Choices:

Leverages existing enterprise investments and expertise

Minimizes learning curve and implementation risk

Aligns with Chewy’s technology standardization strategy

Provides proven scalability and performance characteristics

## Constraints & Assumptions

### Enterprise Technology Constraints

C-1: Snowflake & SQL Standardization

Constraint: Enterprise has standardized on Snowflake as primary data warehouse platform; data warehouse operations are SQL-based by default

Implication: Platform must leverage Snowflake infrastructure and capabilities, aligning with SQL-based access patterns

Rationale: Aligns with enterprise technology strategy, existing investments, and team expertise

### Organizational Constraints

C-2: VDS Complementarity

Constraint: CPFR platform must complement, not replace, existing VDS infrastructure

Implication: Architecture must integrate seamlessly without disrupting VDS operations

Rationale: VDS serves distinct use cases and has established value; CPFR serves broader vendor cohort

C-3: CPH Integration Requirement

Constraint: Portal must integrate into existing Chewy Partner Hub infrastructure

Implication: Portal development must align with CPH architecture and Replen Tech resources

Rationale: Leverages existing portal infrastructure and avoids duplication

### Business Assumptions

A-1: Daily Snapshot Sufficiency

Assumption: Daily immutable snapshots meet business needs for collaborative planning

Rationale: Eliminates time-of-day drift and provides consistent data views for planning cycles

Validation: Confirmed through business stakeholder discussions

A-2: Tier Structure Evolution

Assumption: Tier structure serves as templates with customization capability, not rigid constraints

Rationale: Different vendors need different analytical depth; high-touch vendors need metric-level customization

Validation: Business requirement for flexibility while maintaining standardization

A-3: Historical Data Retention

Assumption: 2 years of historical data with daily granularity meets analytical needs

Rationale: Enables trend analysis and forecast accuracy validation

Validation: Based on current analytical patterns and business feedback

## Dependencies & Risks

### Dependencies

D-1: Replen Tech Portal Development

Dependency: CPFR portal integration requires Replen Tech engineering resources

Mitigation: Joint roadmap and defined data contracts

Status: Active collaboration in progress

D-2: EDS Security Approval

Dependency: Portal and platform require EDS security review and approval

Mitigation: Leverage existing Replen Tech EDS partnerships

Status: Security review process initiated

D-3: Data Source Availability

Dependency: Platform requires reliable, timely data sources for daily refresh

Mitigation: Leverage existing ETL processes and data sources

Status: Data sources identified and validated

D-4: Vendor Adoption

Dependency: Success requires vendor adoption of portal and self-service capabilities

Mitigation: Co-branded rollout with VC, vendor education, and support

Status: Communication and transition planning in progress

### Risks

R-1: Data Consistency & Inter-Team Alignment

Risk: Potential for data inconsistencies if governance processes are not maintained; misalignment between CPFR, Replen Tech, and VC teams could delay implementation

Mitigation: Centralized governance, shared change-management process, single source of truth architecture, defined data contracts, joint roadmap, regular alignment meetings

Probability: Medium (data consistency), Low (inter-team alignment)

Impact: High

R-2: Vendor Adoption Challenges

Risk: Vendors may not adopt portal, limiting self-service benefits

Mitigation: Co-branded rollout, vendor education, email backup option, gradual onboarding

Probability: Medium

Impact: Medium

R-3: Platform Sustainment

Risk: Long-term platform maintenance may not be adequately resourced

Mitigation: Clear ownership by Supply Chain B.I. team, ongoing Replen Tech and EDS support

Probability: Low

Impact: Medium

R-4: Performance at Scale

Risk: Platform performance may degrade with 3,000+ concurrent users

Mitigation: Materialized view architecture, RLS optimization, performance testing, monitoring

Probability: Low

Impact: High

## Document Maintenance

This document should be updated as:

Requirements are refined through stakeholder feedback

New constraints or dependencies are identified

Explored solutions evolve or are finalized

Maintenance Principles:

Preserve requirements even as solutions evolve

Clearly distinguish between requirements and explored solutions

Update “Last Updated” date with each significant change